Work Breakdown Structure Template for

Web Application Publishing System

**Prepared by:** **Project Manager**

**Date: 12th June2023**

1.0 Project Management

1.1 Requirements Analysis

1.1.1 Functional Requirements

1.1.2 Non-Functional Requirements

1.1.2.1 Security Requirements

1.1.2.2 Scalability Requirements

1.1.2.3 Stability Requirements

1.1.2.4 Compatibility Requirements

1.2 Analysis and Design

1.2.1 Acceptance Criteria

1.2.2 Scenarios (Options & Recommendations)

1.2.3 Competitors Analysis

1.2.4 Stakeholder Analysis

1.2.5 Financials Analysis

1.2.6 Functional Analysis

1.2.7 Potential Risks

1. Software Development
   1. Article Manager Page

2.1.1 Beta Version Page

2.1.1.1 Add Author

2.1.1.2 Add Reviewer

2.1.1.3 Update Person

2.1.1.4 Publish Article

2.1.2 Stable Version Page

2.1.2.1 Remove Article

2.1.2.2 Check Status

2.1.2.3 Update Article Status

2.1.2.4 Enter Communication

2.1.2.5 Send Communication

2.1.2.6 Assign Reviewer

2.1.2.7 Adding Database

2.1.2.8 Unit Testing the Page

2.2 Online Journal Page

2.2.1 Beta Version Page

2.2.1.1 Login System

2.2.1.2 Reader Searches an Article

2.2.2 Stable Version Page

2.2.2.1 Author Submits an Article

2.2.2.2 Reviewer Submits a Review of an Article

2.2.2.3 Connect to Database

2.2.2.3 Unit Testing the Page

2.3 Website Final Version

2.3.1 Pages Integration

2.3.2 Integration Testing